Sprint reviews

# Sprint 2 :

## Roles during this sprint :

| **Sprint 2** | | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Scrum Master** | **Product Owner** | **Test** | **Front end** | **Back end** | **AI** | **Cloud hosting** |
| Clément | Lovisa | Lovisa | Mattias  Clément | Ahmad | Wisam |  |

## What went well during this sprint and what needs to be improved for the next sprint :

| Name | + | - |
| --- | --- | --- |
| Clément | The work has progressed a lot | Have a more precise schedule (daily meetings…) |
| Mattias | It was effective to have separate tasks and put the focus on finishing them. A Lot of real work got done. | I would like to divide the trello card into smaller tasks so that it is easier to keep track of progress. Define goals for the trello cards, how do we define when research is done? |
| Lovisa | A lot of meetings and communication which make us aware of each other's work and **progress** so we know what is coming up next. When knowing the stages of the team members work we can easily help each other to discuss problems within the work if someone is having a hard time regarding the working area. | Meetings turn into working sessions. We spend a lot of time discussing so sometimes I feel like there is not enough time to actually focus and do the work without being interrupted. |
| Ahmad | Group has good cooperation and shares information and we try to find a good way to solve that. | Design more tables to be easy to access information. |
| Wissam | What went well was that we have had a good development.  The model that will determine the answer is clear but needs to be developed a bit more.  In addition, we managed sustainable issues on time.  So, there are progressed in our work | The dataset for the model was difficult to create, because we are not working with real data.  But we fixed it so that it is close to real data, and can be a little better too.  Model will try to develop a bit more in a way if we can use tensorflow |

## Start doing :

* **Make a schedule** at the start of the sprint the meetings for all the sprint (Scrum master)
* Start using the **blocked column in trello** to solve issues without interrupting work
* Have **more specific cards** in trello to better see the progress. Have **verifiable cards**.

# 

# Sprint 3 :

## Roles during this sprint :

| **Sprint 3** | | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Scrum Master** | **Product Owner** | **Test** | **Front end** | **Back end** | **AI** | **Cloud hosting** |
| Lovisa | Wisam | Mattias  Lovisa  Clément | Mattias | Ahmad  Clément | Wisam | Clément |

## What went well during this sprint and what needs to be improved for the next sprint :

| Name | + | - |
| --- | --- | --- |
| Clément | We are nearly finished on having a functional project and have better team coordination. | Do more testing and try to be more consistent on tests. |
| Mattias | Daily meetings, agreeing on final ideas | Doing the necessary tasks for the final prototype + writing the report. Finish DB ASAP |
| Lovisa | Improved meeting structure since last sprint. More work done. | A bit stressful with testing the questions. Don't know how we are supposed to have time to improve the questions if they are bad when we have much other work to do. |
| Ahmad | We are developing a database that can be easy to save and retrieve information. It is a good way to discuss our project. | Sometimes it is difficult to refactor my code in the backend when we change databases. |
| Wissam | It was good that we could discuss together what we are working on. | Dataset, we couldn't finish during that sprint. We sometimes lose focus when we discuss something new that may not be relevant to our work at the moment. |

## Start doing :

* Implement testing
* Talk about and choose the last features to implement

**Sprint 4 :**

## 

| **Sprint 3** | | | | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Scrum Master** | **Product Owner** | **Test** | **Front end** | **Back end** | **AI** | **Cloud hosting** |
| Wisam | Lovisa | Lovisa  Ahmad  Wisam  (Clément+Mattias) | Mattias  Clément | Ahmad  Clément  Mattias | Wisam |  |

## 

| Name | + | - |
| --- | --- | --- |
| Clément |  |  |
| Mattias |  |  |
| Lovisa |  |  |
| Ahmad |  |  |
| Wissam |  |  |

## Start doing :